Meeting Minutes 11-23-20

Agenda:

1. Stand up/holiday plans (everyone)
2. Schedule preferred time for the final presentation on December 4th (everyone)
   1. No restrictions (Cody, Kent, Daniel, Stephen, and Spencer)
   2. Work at 10 (Derryck)
3. Q/A for sponsors (everyone)
4. Discuss the status report (Cody & Brandt)

Action Items:

1. Finish HTTP request functionality with TypeScript (Cody)
2. Create/assign the details for the final presentation (Cody)
3. Work on Test Suite (Cody)
   1. Mocha
   2. Chai
   3. Maybe assign to Spencer
4. Finish what things look like on the Hi Fi code prototype (Daniel)
5. All the visuals work on the Hi Fi prototype for the final presentation (Daniel)
6. Document/comment the code for the frontend (Daniel)
7. Meet tonight (11-23-20) to review the HTTP code (Cody, Derryck, Stephen, Spencer)
   1. Also define what will be done over the break (needs to be specific)
   2. Meet at 7 pm
8. Plan for the Winter break (Cody)
   1. Plan a meeting that the students and coach will meet on after the presentation date