Meeting minutes 11-11-20

Agenda:

1. Standup (everyone)
2. Brandt talks (Brandt)
3. Respond to feedback (everyone)
4. Delegate presentation resources that will be due on Monday (Cody)
   1. Ask who will provide the diagram/demo materials for the following aspects of the project:
      1. SDK
      2. OIDC
      3. UI
      4. Process
5. Review timeline (Cody)

Action Items:

1. Share your project challenges submission with Brandt (everyone)
   1. This individual assignment also needs to be submitted tonight
2. Feedback responses:
   1. Focus on the big picture (Cody)
   2. Focus on producing deliverables (Daniel)
   3. Contribute to the deliverables’ vision (everyone)
   4. Provide more of an update to sponsors (Derryck)
      1. Create some sort of report and provide to sponsors/coach
   5. Prioritize spending extra time on Capstone assignments (Spencer)
   6. Meet more often with teammates (Stephen)
3. Prep a presentable SDK diagram Due Monday (Derryck/Stephen)
4. Prep something for the presentation regarding OIDC Due Monday (Spencer)
5. Prep UI demo/diagram thing for presentation Due Monday (Daniel/Cody)
6. Prep Process thing for presentation Due Monday (Cody)