Meeting Minutes 9-30-20

In attendance:

Cody Uhi

Derryck Dunn

Daniel De La O

Spencer Sundrud

Stephen Kendall

Dr. Redd

Kent Rancourt (popped in for a quick second)

Agenda:

1. Determine Front-end framework that we will use for the project (Everyone)
   1. React?
2. Team check-up. How are we doing/feeling about the project? (Everyone)
   1. Cody – Need to start trying out the tools
   2. Stephen – Need to start trying out the tools
   3. Spencer – Need to research Open ID Connect
   4. Daniel – Thinking about features & design
   5. Derryck – Need to start trying out the tools
3. Possible position changes (Everyone)
   1. Spencer – OpenID Connect/Security
   2. Stephen – Kubernetes/Docker/SDK
   3. Daniel – Frontend/Prototyping
   4. Cody – Design/API
   5. Derryck – Backend/Existing Implementation Expert
4. Time tracking ideas (Cody)
   1. 1 hour per day
   2. Standup at the beginning of every meeting
   3. Get details to the

Action Items:

1. Clarify expectations for the API (include in Monday’s meeting - Cody)
2. Add security column to Kanban board (Cody)
3. Plan the dev server setup (Daniel)
4. Have some hands-on time as a team in the tools on Friday